Idol Replacement Plan

Diane Keller, Director of Academic Computing

Distributed to the Academic Computing Steering Committee

October 10, 2005

1. Reason for replacement

- Idol is five years old (purchased as reconditioned to fit funding available)

- HP TruUnix64 Alpha server (DEC => Compaq => Hewlett-Packard)

- Unix operating system

- The server hardware is coming to the end of its life

- HP is phasing out the operating system (TruUnix) and Alpha processor development

- Our systems and our network are getting more complex

- Newer software and newer versions of software are becoming less frequent and in some cases not available for our older system

2. General plan as discussed last fall

- Move from Tru64unix server to Windows based servers

- Move from sendmail to Exchange

- Move from apache web server to Microsoft IIs web server

- Move from server direct attach storage to networked storage

3. Issued an RFI and had 4 vendors bid on the project. - IBM has been selected.

4. Idol and our existing Exchange server will be replaced by two front-end Exchange severs, two back-end Exchange servers, a Windows-based web server (for personal web pages), a new Tape Library and a networked file server with over 9 TB of disk space.

5.  Migration Plan

- Have equipment delivered, installed, and configured

- Migrate a test group of existing Exchange users to new Exchange servers

- Migrate all current Exchange users to new Exchange servers

- Migrate a test group of web sites to the new web server

- Migrate all faculty individually to the new Exchange and web servers

- Create all incoming First Year Student accounts on the new servers

- Provide directions to returning students on moving their mail and web pages - USTAR students will be trained to provide assistance

6. Everyone will be transitioned to the new systems by the start of the Fall Term, 2006.